Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 6 july 2026 |
| --- | --- |
| Project Name | Book Store |
| Maximum Marks | 5 Marks |

Product Backlog & Sprint Schedule – BookStore Project

Product Backlog

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register using name, email, and password | 3 | High | You |
| Sprint-1 | User Registration | USN-2 | As a user, I can log in using email and password | 3 | High | You |
| Sprint-1 | Authentication | USN-3 | As a user, I can securely login using JWT authentication | 3 | High | You |
| Sprint-1 | Authentication | USN-4 | As a user, password should be encrypted using bcryptjs | 2 | High | You |
| Sprint-2 | Book Browsing | USN-5 | As a user, I can view list of books | 3 | High | You |
| Sprint-2 | Book Search | USN-6 | As a user, I can search books by title/author | 3 | High | You |
| Sprint-2 | Filter System | USN-7 | As a user, I can filter books by genre and price | 3 | Medium | You |
| Sprint-3 | Cart System | USN-8 | As a user, I can add books to cart | 3 | High | You |
| Sprint-3 | Cart System | USN-9 | As a user, I can update/remove items in cart | 3 | High | You |
| Sprint-3 | Checkout | USN-10 | As a user, I can place an order | 3 | High | You |
| Sprint-4 | Orders | USN-11 | As a user, I can view order history | 2 | High | You |
| Sprint-4 | Reviews | USN-12 | As a user, I can add ratings and reviews | 2 | Medium | You |
| Sprint-4 | Admin | USN-13 | As an admin, I can manage books (CRUD) | 4 | High | You |

Project Tracker, Velocity & Sprint Plan

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 01 Aug 2026 | 06 Aug 2026 | 11 | 06 Aug 2026 |
| Sprint-2 | 9 | 6 Days | 07 Aug 2026 | 12 Aug 2026 | 9 | 12 Aug 2026 |
| Sprint-3 | 9 | 6 Days | 13 Aug 2026 | 18 Aug 2026 | 9 | 18 Aug 2026 |
| Sprint-4 | 8 | 6 Days | 19 Aug 2026 | 24 Aug 2026 | 8 | 24 Aug 2026 |